Blood Management System — Complete Project Plan

Frontend design: Lovable AI | Backend: Google Antigravity | DB: SQLite

Before You Start: How the Two Tools Should Split the Work

- Lovable → generates your React + Tailwind UI only. It defaults to spinning up its own backend (usually Supabase) — you must explicitly tell it "frontend only, no backend, I'll connect my own API" or it will scaffold auth/database logic you don't need and have to rip out later.

- Antigravity → builds your Django REST Framework backend, models, RBAC, and the SOS module logic. It works in an agent-first way: you give it a task, it plans, writes code, runs it in the terminal, and can even open a browser to test endpoints — so give it clear, scoped tasks rather than one giant prompt.

- They meet in the middle through a REST API contract you define in Step 2 — this is the single most important artifact in the whole project, because it's what lets you build both sides in parallel without them drifting apart.

Phase 1 — Planning & Documentation (Week 1)

Goal: Have a locked spec before either AI tool touches code.

Steps:

- Finalize the module list (Auth/RBAC, Donor Mgmt, Inventory, Testing, Requests, Camps, Notifications, Analytics, Emergency SOS Broadcast).

- Draw the ER diagram (all tables: User, Donor, BloodBank, BloodUnit, TestResult, DonationCamp, Donation, BloodRequest, Notification, AuditLog, SOSBroadcast, SOSResponse).

- Write the API contract: every endpoint, method, request/response JSON shape, and which roles can call it. Do this in a simple markdown table or a Postman/Swagger draft — don't skip this even though it feels slow.

- Sketch low-fidelity wireframes for each role's dashboard (pen and paper or Figma is fine — just enough for Lovable to have a target).

After this step, do this: Get your guide/HOD to sign off on the module list and ER diagram before building anything — changing schema after both tools have generated code is the most expensive mistake to fix later.

Phase 2 — UI Design in Lovable (Weeks 2–3)

Goal: A fully clickable, good-looking React frontend with mock/dummy data — no real backend wired yet.

Steps:

- Start a new Lovable project. In your very first prompt, state explicitly: "Build a frontend-only React + Tailwind app. Do not create a backend, database, or auth provider — I will connect my own external REST API later. Use mock/local JSON data for now."

- Build screens role by role: public landing page → auth (login/register/role-select) → Donor dashboard → Hospital dashboard → Blood Bank Admin dashboard → Lab Technician dashboard.

- Prompt for the specific advanced UI touches you want: animated stat counters, skeleton loaders, toast notifications, hover-lift cards, dark/light toggle.

- Build the SOS module UI as its own focused prompt: an admin "Trigger SOS" modal with a radius slider, a live map placeholder (Leaflet container), and a donor-side pulsing alert banner with an "I'm available" button.

- Once screens exist, ask Lovable to extract shared components (buttons, cards, modals) into a consistent design system so the app doesn't look inconsistent screen to screen.

- Export/connect the Lovable project to GitHub (Lovable supports a GitHub sync) so you have the code locally, not just in Lovable's hosted environment.

After this step, do this: Pull the exported code into your own repo and manually verify there's no Supabase client, no .env keys, and no backend calls baked in — strip anything Lovable added on its own before moving to integration.

Phase 3 — Backend Build in Antigravity (Weeks 3–5)

Goal: A working Django REST API matching the contract from Phase 1, with SQLite.

Steps:

- Open Antigravity, create a new workspace, and give it your API contract + ER diagram as context files — don't rely on it remembering a long chat; feed it the actual spec documents.

- Task it in scoped chunks, not one mega-prompt:

  - Task 1: Django project setup, custom User model with role field, JWT auth (djangorestframework-simplejwt).

  - Task 2: Core models (Donor, BloodBank, BloodUnit, TestResult, DonationCamp, Donation, BloodRequest, AuditLog) + migrations.

  - Task 3: DRF serializers + viewsets + role-based permission classes for each module.

  - Task 4: The SOS module specifically — SOSBroadcast/SOSResponse models, the Haversine nearby-donor query, the trigger endpoint, and a Celery task stub for notifications.

- Let Antigravity use its own terminal + browser verification to actually run migrations and hit endpoints — don't just accept code that "looks right," ask it to prove each task works before moving to the next.

- Ask it to generate the OpenAPI/Swagger docs (drf-spectacular) as it goes, so your API contract stays a living document instead of going stale.

- Set up pytest-django and have it write basic tests for auth and the SOS broadcast logic, since these are the two most failure-prone pieces.

After this step, do this: Run every endpoint manually once yourself (via Postman/Swagger UI) before touching the frontend integration — confirm response shapes actually match what you told Lovable to expect.

Phase 4 — Integration (Week 6)

Goal: Wire the Lovable frontend to the real Antigravity backend.

Steps:

- Set up an API client layer in the React app (axios or fetch wrapper with a base URL + JWT interceptor) — this replaces the mock data.

- Go screen by screen, replacing mock data calls with real API calls, starting with Auth, then Inventory, then Requests.

- Wire the SOS module last: connect the "Trigger SOS" button to the real endpoint, and swap the map placeholder for an actual Leaflet + OpenStreetMap component pulling live donor coordinates from the API.

- Handle loading and error states properly (this is where your skeleton loaders and toasts from Phase 2 actually get used).

After this step, do this: Do a full role-by-role walkthrough — log in as each role and complete one real end-to-end action (e.g., admin approves a request, donor responds to an SOS) to confirm the two halves genuinely talk to each other.

Phase 5 — Advanced Features & Polish (Week 7)

Goal: Make the SOS module and dashboards demo-ready.

Steps:

- Add Celery + Redis for real async email/SMS on SOS trigger (can run locally for the demo if you don't want to pay for a hosted broker).

- Animate the SOS alert (Framer Motion pulse) and the map markers (color-coded by response status).

- Add the analytics dashboard (Recharts) — stock trends, SOS response rates.

- Cross-browser and responsive pass — test on mobile widths since examiners often check on a phone.

After this step, do this: Record a short screen capture of the full SOS flow (trigger → map populates → donor responds) — you'll want this as a backup in case live demo Wi-Fi fails.

Phase 6 — Testing (Week 8)

Steps:

- Backend: run the pytest suite Antigravity built, add tests for edge cases (expired blood units, ineligible donors near an SOS).

- Frontend: basic Jest/RTL tests on critical components (login, SOS trigger modal).

- Manual QA pass across all roles and modules using a checklist derived from your Phase 1 API contract — every endpoint should map to a tested user action.

After this step, do this: Fix bugs in priority order — auth and SOS first (these are your headline features), cosmetic issues last.

Phase 7 — Deployment (Week 9)

Steps:

- Backend: deploy Django to Render (free tier is fine for a student demo), with environment variables for secrets.

- Frontend: deploy the React build to Netlify or Vercel, pointing to the live Render API URL.

- Confirm CORS is correctly configured between the two deployed domains.

- Do one more full end-to-end test on the deployed URLs, not just localhost — deployment breaks things localhost doesn't catch (CORS, env vars, HTTPS mixed content).

After this step, do this: Bookmark both deployed URLs and keep a local fallback running in case the free-tier hosting sleeps or rate-limits during your actual viva.

Phase 8 — Documentation & Report (Weeks 10–11)

Steps:

- Write the formal project report (Bharathiar-style, since that's your usual format): abstract, system architecture, ER diagram, module descriptions, screenshots, testing summary, conclusion.

- Explicitly document your use of AI tools (Lovable for UI generation, Antigravity for backend) as part of your development methodology — most guides now expect this to be stated, not hidden, and it shows tool literacy.

- Include the SOS module as your "novelty/advanced feature" section with the Haversine logic explained — this is your strongest talking point in a viva.

After this step, do this: Get a draft review from your guide with at least one full week of buffer before submission for corrections.

Phase 9 — Demo Prep (Week 12)

Steps:

- Prepare a fixed demo script: which user logs in, what data exists, what SOS scenario you'll trigger live.

- Seed the database with realistic dummy data (donors spread across real-looking coordinates near your city) so the SOS map doesn't look empty.

- Rehearse the full click-through at least twice, timing it to fit your allotted demo slot.

Quick Reference: What NOT to Skip

- Locking the API contract before generating any code (Phase 1)

- Stripping Lovable's auto-generated backend before integration (Phase 2)

- Verifying Antigravity's backend endpoints manually, not just trusting the agent (Phase 3)

- Testing on the deployed URLs, not just localhost (Phase 7)

- Documenting your AI-tool usage transparently in the report (Phase 8)

Finalized Module

1. Auth & RBAC

Purpose: Single entry point, role-aware access to everything else.

- Roles: Super Admin, Blood Bank Admin, Hospital Staff, Lab Technician, Donor

- Register/login (JWT), password reset, email verification

- Role assigned at registration (donor/hospital self-signup; admin/lab-tech created by Super Admin)

- Route/endpoint-level permission checks — every other module depends on this

- Out of scope: social login, 2FA (mention as "future scope" in report if you want extra credit)

2. Donor Management

Purpose: Donor profile + eligibility logic that feeds Inventory and SOS.

- Registration with blood group, DOB, weight, location (lat/long for SOS)

- Auto eligibility check: age 18–65, weight ≥ 50kg, last donation ≥ 90 days ago

- Donation history view

- Profile edit (including location update)

- Out of scope: medical document uploads, doctor verification workflow

3. Inventory Management

Purpose: Real-time blood stock by unit, not just a count.

- Unit-level tracking: blood group, collection date, expiry date (42-day rule for RBC), status (Testing → Available → Reserved → Dispatched → Discarded)

- Stock dashboard by blood group, per blood bank

- Low-stock threshold alerts (feeds Notifications)

- Out of scope: multi-bank transfer/exchange workflow

4. Testing / Quality Control

Purpose: Gate between donation and usable inventory.

- Lab technician logs results per unit (HIV, Hepatitis B/C, Syphilis, Malaria)

- Unit only moves to "Available" status if all tests pass; failed units auto-marked "Discarded"

- Tested-by + tested-at recorded for audit

- Out of scope: integration with real pathology lab equipment/APIs

5. Blood Requests

Purpose: Hospital-to-bank request/approval pipeline.

- Hospital raises request: blood group, units needed, urgency (Normal/High/Critical)

- Admin approves/rejects → auto-deducts matching available units from Inventory

- Status tracking: Pending → Approved → Dispatched → Completed

- Critical + insufficient stock is the trigger condition for Emergency SOS (module 9)

- Out of scope: payment/billing integration

6. Donation Camps

Purpose: Organize offline donation drives that feed the Donor/Inventory pipeline.

- Admin creates camp: location, date, organizer, target units

- Donors register interest in a camp

- Post-camp: units collected get logged as Donations → enter Testing

- Out of scope: camp-specific volunteer/staff management

7. Notifications

Purpose: Cross-cutting alert layer used by Inventory, Requests, and SOS.

- In-app notification feed (all roles)

- Email (and SMS if you want it) for: request approved/rejected, low stock, donor eligibility reminder, SOS alert

- Async via Celery + Redis so it doesn't block the main request cycle

- Out of scope: push notifications (PWA), notification preference settings

8. Analytics Dashboard

Purpose: Turn raw data into the "advanced" visual story for your demo.

- Stock levels by blood group (bar chart)

- Donation trends over time (line chart)

- Demand vs supply gap per blood group

- SOS response rate (ties into module 9 — good cross-module chart)

- Out of scope: ML-based demand forecasting (you dropped this earlier in favor of SOS — keep it dropped, don't scope-creep it back in)

9. Emergency SOS Broadcast

Purpose: Your one differentiator feature — already scoped in detail earlier.

- Admin-triggered (not fully automatic) on a Critical request with insufficient stock

- Haversine-based nearby eligible donor query (blood group + radius + last-donation eligibility)

- Notifies via module 7, donors respond via app

- Leaflet + OpenStreetMap live map: admin trigger view + donor response view

- Out of scope: SMS gateway integration unless you find a free-tier one worth the setup time — email + in-app is enough for a strong demo

Cross-module dependency note for your ER diagram: Requests → triggers → SOS Broadcast; Testing → gates → Inventory; Camps → feeds → Donations → feeds → Testing; Notifications is consumed by Inventory, Requests, and SOS but owns no business logic itself. Worth drawing this dependency chain (not just the ER diagram) into your report — it's the kind of systems thinking examiners like to see.

This is locked and consistent with everything we scoped earlier (SOS-only, no ML forecasting, no multi-bank transfer). Ready to move to the ER diagram next, or do you want to get sign-off on this list first?

ER Diagram

A few relationship notes worth calling out for your report, since they don't fully show in the diagram's labels:

- USER → DONOR is one-to-one (only users with the Donor role get a donor profile) — the other USER relationships (requests, notifications, audit logs, test results, SOS triggers) are one-to-many across different roles.

- DONATION.camp_id is nullable — a donation can come from a walk-in at a blood bank, not just a camp, so don't make that FK required.

- BLOODREQUEST → SOSBROADCAST is optional one-to-one — only requests marked Critical and under-stocked actually spawn a broadcast; most requests never touch this table.

- AUDITLOG and NOTIFICATION both hang off USER but have no other foreign keys — they're your "cross-cutting" tables, which is worth a sentence in the report explaining why they're structured that way (they log/notify actions from every other module without owning any business logic themselves).

One thing to decide before you hand this to Antigravity: whether User is a single table with a role field (what's modeled here — simpler, matches Django's AbstractUser pattern) or separate tables per role. Single table with a role field is the right call here — it's what I scoped earlier and it keeps RBAC logic centralized in one permission layer instead of scattered across models.